OSMC planning – Red October

Jan Brugård, MathCore Engineering AB

Jan.brugard@mathcore.com

Customer: 	OSMC

Version:	1.00

Date:		2026-07-29,  Adrian Pop update

# Goal

The goal for the Red October milestone is to focus work on issues that will

- Result in substantial speed-up of the flattening process

- Secure full Modelica 3.1 flattening support of those libraries that where fully supported in Modelica 2.1

This should be performed in a way that

- Minimizes risks of secondary effects on the kernel

- Minimizes the risk of not meeting the deadline 2010-10-15!

In order to accomplish this, issues meeting these criteria’s have been selected. Furthermore, when possible their time consumption has been roughly estimated. Based on this priorities has been set, and the tickets should be taken care of in the order of priority. If you encounter that an issue is possibly more complicated, risky, or has less impact than expected, then this should be discussed with the group to see if we need to re-priorities. Any issues outside the milestone should only be done if they are considered to be critical by Peter Fritzson.

# Flattening speed-up

In the table below 1 indicates the lowest impact, risk, and priority respectively.General Modelica 3.1 support

Several models that worked to check with Modelica 2.1 do not work after the switch to 3.1. The user would expect that anything that worked before will continue working, so they won’t be prepared to take a step buck in functionality just because they get 3.1, therefore these models need to be fixed. Below is a list of libraries with non-working models. A detailed list of models can be found in the Appendix, “OSMC CheckMSL-100906.xls”.

| Description | No. Of models affacted | Priority | Status | CodeBeamer |
| --- | --- | --- | --- | --- |
| Modelica.Blocks | 12 | 5 | DONE Adrian, Per except 2 models remaining |  |
| Modelica.Electrical.Analog | 32 | 5 | DONE, Adrian, Per |  |
| Modelica.Math | 12 | 5 | DONE, Per |  |
| MultiBody.Frames | 5 | 5 | DONE, Per |  |
| MultiBody.Interfaces | 1 | 5 | DONE, Per |  |
| MultiBody.Types | 1 | 5 | DONE, Per |  |
| Magnetic.Fluxtubes | ? | 5 | Ongoing, Per |  |
| Modelica.Mechanics | ? | 5 | Ongoing, Per |  |

There were more issues that popped up during fixing of Modelica model checking:

- Check of partial classes, BUG: 1282 (done, Adrian)

- Makefile for Visual Studio for the new parser/ANTLR3 (done, Adrian)

- Dependency.getTotalModel did not work for MathCore, discovered BUG: 1286 (done, Per)

- Incorrect warning regarding missing ‘inner’ declaration, BUG: 1285 (done, Adrian)

- The new parser inserts a CR character before every CRLF in strings, BUG: 1294 (done, Martin & Adrian)

- The parser segfaults on incomplete models, BUG: 1284 (done, Martin)

- The new parser had problems with if expressions in scripts (done, Martin)